Task Tracking - What everyone is currently working on

| Adam | Figure out game - speak to Ali Physio - Patient journey using the app. Write out timeline and plan. Get to Sameer What physio metrics they want to see -> put in the cloud |
| --- | --- |
| Sameer |  |
| Sunil |  |
| Ali |  |

Product Journey

3rd March 2026						Sunil, Ali, Sameer, Adam

- A tightened problem statement

- Refined 5 Ys (clean and sharp)

- What exactly you must validate in 3 weeks

- A clear 3-week execution timeline

- Delegated build tasks for Sunil and Anwar Sameer, aligned to their CV strengths
 AnwarSameer_Resume

NO FLUFF JUST EXECUTION

# Narrowed Problem Statement

### Focused Problem Statement

Adults recovering from musculoskeletal (MSK) injuries fail to adhere to prescribed physiotherapy exercises outside the clinic due to low confidence, lack of engagement, and absence of real-time oversight. This results in prolonged recovery, increased clinical burden, delayed return to work, and escalating employer and insurer costs.

Physiotherapists lack scalable tools to remotely monitor adherence and safely personalise rehabilitation at scale, while corporates absorb productivity losses driven by inconsistent recovery.

There is no scalable, engaging, camera-based, AI-enabled system that improves at-home adherence while enabling safe, structured clinician oversight.

# 5 Ys

## Patient – Why is adherence low?

- Why don’t patients adhere?
→ Exercises are boring and repetitive.

- Why is that a problem?
→ They lose motivation quickly at home.

- Why else?
→ They fear doing exercises incorrectly and worsening injury.

- Why does that happen?
→ Their confidence stays in the clinic with the physio.

- Why don’t current tools fix this?
→ Paper sheets and generic apps don’t guide, motivate, or monitor.

Root cause:

Lack of engaging, confidence-building, guided rehabilitation outside the clinic.

## Physio – Why is scaling hard?

- Why are physios overwhelmed?
→ Demand exceeds supply 3:1.

- Why can’t they scale?
→ Follow-up requires manual review and admin.

- Why is admin high?
→ Tools are fragmented (WhatsApp, email, YouTube links, EMR).

- Why don’t they monitor remotely?
→ No structured, trustworthy performance data.

- Why does this matter?
→ They can’t confidently reduce appointment frequency.

Root cause:

No unified, scalable system for structured remote oversight.

## Corporate – Why do they care?

- Why are MSK issues a concern?
→ Long employee absence.

- Why long absence?
→ Slow, inconsistent recovery.

- Why inconsistent recovery?
→ Poor at-home adherence.

- Why does this matter to corporates?
→ Productivity loss + higher insurance costs.

- Why hasn’t this been solved?
→ No scalable adherence-driven recovery model tied to measurable oversight.

Root cause:

No measurable, scalable recovery acceleration system.

# What You Must Prove in 3 Weeks

We do NOT need to prove everything.

We must prove:

### Patients struggle at home MOST IMPORTANT

- Fear

- Boredom

- Lack of confidence

- Desire for guidance

- Desire for motivation

### 2️ Physios want scalable oversight

- Willing to monitor remotely?

- Comfortable reducing appointments?

- Open to camera-based motion tracking?

- Do they trust adherence data?

- Would structured dashboards reduce admin?

### 3️ Corporates care about adherence-linked recovery

- Is MSK absence a real pain?

- Would faster recovery change procurement decisions?

- Do they want data visibility?

That’s it.

Not “build full AI system”.
Not “prove global impact”.

Just prove:

There is strong demand and behavioural pull.

# 4️ 3-Week Execution Timeline

You have 3 weeks. Treat this like a startup war room.

# WEEK 1 – VALIDATION & DESIGN

## ADAM’s Tasks (CEO)

### Day 1–2

- Finalise interview scripts (patients, physios, corporates)

- Lock validation metrics:

  - % patients fearful?

  - % physios willing to reduce visits?

  - % corporates view MSK as priority?

### Day 3–7

- Conduct:

  - 10–15 patient interviews (lower back pain)

  - 5–7 physio interviews (JMC Physiocures)

  - Call Adam Smith at Nuffield

  - 2–3 corporate HR interviews

Deliverable:

- Pain map document

- Feature validation heatmap

- Clear “most painful problem”

## Sunil – Prototype Focus (Frontend + Computer Vision)

- Strong in ML + OpenCV + TensorFlow

- Strong in systems

- Good for computer vision + prototype motion tracking

### Week 1 Goals:

- Basic camera-based silhouette extraction

- Detect simple movement (e.g. squat, arm raise)

- Simple repetition counting

- Create basic mobile UI for:

  - Video guidance

  - Camera overlay

  - Rep counter

Keep it scrappy.
Do NOT build full production system.

## Sameer – Backend + AI + Clinical Structure

- Cloud-native systems

- AI systems in healthcare

- Compliance-aware

- Backend + dashboards

### Week 1 Goals:

- Design system architecture

- Define data model:

  - Patient

  - Session

  - Pain input

  - Reps

  - Adherence score

- Define clinician dashboard metrics

- Outline AI voice guidance logic (scripted first, not ML-heavy)

No complex AI training yet.
Scripted prompts are fine for MVP.

# WEEK 2 – BUILD CORE PROTOTYPE

## Adam

- Continue interviews

- Refine product spec based on findings

- Draft grant narrative

- Secure written intent from:

  - JMC Physiocures

  - Nuffield contact if possible

## Sunil + Ali

Build:

- Stable silhouette tracking

- Basic motion classification for 1–2 exercises

- Gamification element:

  - Score

  - Level

  - Streak

- On-device rep counter

- Performance metric output

Keep it simple.

## Sameer

Build:

- Backend cloud structure (GCP or AWS)

- Simple dashboard:

  - Patient adherence %

  - Pain score trend

  - Rep counts - Talk to Sunil

- AI voice guidance system:

  - Predefined scripts

  - TTS output

- Secure data storage structure (even if basic)

# WEEK 3 – INTEGRATION & DEMO

## CEO

- Final validation interviews

- Quantify findings

- Create grant slides:

  - Problem

  - Validation proof

  - MVP demo

  - Letters of support

## Sunil

- Improve tracking stability

- Add exercise parameter constraints - Range of Motion

- Polish UI slightly

- Make demo reliable

## Sameer

- Integrate physio dashboard + app data. Representation of the patient app, physio platform + corporate (days of work saved, revenue saved, employee productivity)

- Create demo clinician portal

- Generate example patient report - Ali

- Ensure clean architecture diagram for grant

# Deliverable at End of 3 Weeks

We need:

- Working demo: - in the smallest degree

  - Camera tracking

  - AI voice guidance

  - Pain input

  - Dashboard

- Validation evidence: - ADAM

  - Quotes

  - Stats from interviews

  - Letters of interest

- Clear scalability narrative: - ADAM

  - Remote oversight reduces appointments

  - Improves adherence

  - Reduces absence duration

# 5️Task Delegation Summary

| Person | Core Role |
| --- | --- |
| Adam | Validation + partnerships + grant |
| Sunil | Camera tracking + app frontend + gamification |
| Anwar | Backend + AI voice system + dashboard + architecture |

# Final Note

For 3 weeks:

- We are not building to perfection.

- We are building something that proves:

  - Patients engage.

  - Physios believe it works.

  - Corporates see value.

Goal is conviction, not code.

Q&A:

What information/data needs to be collected in the cloud - what do the patients want to see?

- Angle of movement,

Knowledge of gamification from physiotherapists. What has work. Ask yana.